## Slide 1: Skinrender
Tom Kedik, Alaric Sheer Hardwick

## Slide 2: Current Build

## Slide 3: Summary
Initial puzzles designed and added, ready for iteration
Core puzzle mechanics – shadows, killing & being ‘found’
Initial art assets implemented (tiles for interior & exterior, plus some main character art)
AI pathfinding & behaviours implemented
Simple puzzle-creating system in Unity
Isometric systems (depth-sorting, collisions) mostly completed

## Slide 4: Theme
18th Century French Innkeeper is flayed by antagonistic Republicans. Brought back to life, you must avenge your death by killing the officers responsible for destroying your life.
Main character’s backstory explains situation and makes him more sympathetic
Goal refined for clarity of gameplay (vengeance against specific characters)
Neutral NPCs added to give playstyle choices. They can be killed for easier passage through puzzles, but there will be gameplay ramifications.

## Slide 5: Milestones
Before Christmas break: Implementation of core art assets (PC, NPCs, obstacles), skin-wearing mechanic & puzzle iteration through playtests.
Return from Christmas: Puzzle designs focusing on recently implemented mechanics, further essential art assets
Before Easter: All core code refined, important animations implemented, audio added
After Easter & beyond: Refinement of existing elements and implementation of final puzzles

## Slide 6: Immediate Future
NPC & Guard art assets
Additional obstacles for detailing interiors
Difficulty punishment/reward for NPC-related playstyle choices
Playtests of initial puzzles & iterations thereof
Programming basics for skin-wearing mechanic

## Slide 7: Project Management
Tom Kedik – 48h
Alaric – 34.5h
Total – 82.5h
Hours Logged
E-mail communications are few but informative
Team is aware at all times of task progress due to regular meetings

## Slide 8: Questions
What would you like to know about Skinrender?