## Slide 1: Skinrender
Tom Kedik, Alaric Sheer Hardwick

## Slide 2: Current Build

## Slide 3: Summary
Puzzles designed which feature all game mechanics
All 4 disguise abilities implemented
Most core art assets implemented, detailing begun
AI pathfinding improved with greater control over behaviours
Iterations based on feedback (control scheme, UI elements, puzzle design)
All major code required now in place.

## Slide 4: Art Assets

## Slide 5: Milestones
Before Christmas: Core art assets, disguise mechanic, puzzle playtests & iteration. [Complete]
After Christmas: Puzzle designs focusing on recently implemented mechanics, further essential art assets
Before Easter: Core code refined, important animations implemented, audio added, and good amount of game constructed
After Easter & beyond: Refinement of existing elements and implementation of final game puzzles

## Slide 6: Immediate Future
Civilian art assets
Additional interior detailing
Code/Implement systems to make using the abilities more user-friendly and clear
Playtests of disguise abilities & iterations thereof
Fixing some programming bugs
CHRISTMAS
Lots more Playtesting
Designing further puzzles
More art assets to flesh out world
Soon after returning; start building game world properly

## Slide 7: Project Management
Tom Kedik – 96.8h
Alaric – 67.25h
Total – 164.05h
Hours Logged
E-mail communications maintained
Team is aware at all times of task progress due to regular meetings

## Slide 8: Questions
What would you like to know about Skinrender?