## Slide 1: Skinrender
Tom Kedik, Alaric Sheer Hardwick

## Slide 2: Current Build

## Slide 3: Summary
Game world creation begun
Intro events in place
First animation added
Depth sorting reworked
Dynamic viewcones
Dialogue and thematic elements have begun to be added
Game world layout planned

## Slide 4: Game World

## Slide 5: Milestones
Before Christmas: Core art assets, disguise mechanic, puzzle playtests & iteration. [Complete]
After Christmas: Puzzle designs focusing on recently implemented mechanics, further essential art assets. [Complete]
Before Easter: Core code refined, important animations implemented, audio added, and good amount of game constructed [In progress]
After Easter & beyond: Refinement of existing elements and implementation of final game puzzles

## Slide 6: Immediate Future
Further animations
Additional exterior props
Playtests of intro areas and UX elements
Fix dynamic viewcone collision bug
Polish second part of intro
Implement previously designed puzzles

## Slide 7: Project Management
Tom Kedik – 115.8h
Alaric – 111.5h
Total – 227.3h
Hours Logged
E-mail communications returned to normal
Team is aware at all times of task progress due to regular meetings

## Slide 8: Questions
What would you like to know about Skinrender?