## Slide 1: Skinrender
Tom Kedik, Alaric Sheer Hardwick

## Slide 2: Current Build

## Slide 3: Summary
Outdoor area implemented (including all base assets)
Further animations added
Outdoor puzzles added
Enemy behaviour improved
More indoor assets created

## Slide 4: Game World

## Slide 5: Milestones
Before Christmas: Core art assets, disguise mechanic, puzzle playtests & iteration. [Complete]
After Christmas: Puzzle designs focusing on recently implemented mechanics, further essential art assets. [Complete]
Before Easter: Core code refined, important animations implemented, audio added, and good amount of game constructed [Almost there!]
After Easter & beyond: Iterating the game’s ‘vertical slice’, implementation of remaining animations

## Slide 6: Immediate Future
Walking animations [in progress]
Final world-building props & animations
Iterating intro section
Testing & iterating of outdoor area
Implementing core puzzles (indoor sections)
‘Remaining Asset List’ compiled

## Slide 7: Project Management
Tom Kedik – 162.8h
Alaric – 148.25h
Total – 311.05h
Hours Logged
E-mail communications continuing
Team is aware at all times of task progress due to regular meetings

## Slide 8: Questions
What would you like to know about Skinrender?